Tech Stack

deck.gl over raw Three.js — GPU instancing handles 12,000+ HDB buildings at 60fps without manual culling. ScenegraphLayer renders glTF models with a single getFillColor accessor for the vacancy colour map.

FastAPI + Celery + Redis — async WebSocket fan-out + offloaded simulation ticks in one coherent Python stack. NumPy vectorises the yearly birth/death/move calculations across all buildings in milliseconds.

PostgreSQL + PostGIS — spatial neighbour queries for "which flats are nearby" in the move logic; JSONB for variable-length yearly event logs per session.

Cloud Run on GCP — scales to zero between sessions, estimated ~$65–90/month at medium traffic. Dominant cost is Memorystore Redis; Upstash is a cheaper serverless alternative.

20 tasks across 4 phases, no task longer than 2 days. MVP (P1+P2: 3D map + live simulation) is deliverable in ~10–11 days.

Biggest technical risk is the CityJSON → glTF conversion pipeline — the mitigation is to fall back to extruded footprint polygons for any buildings with malformed solid geometry, which renders identically at typical zoom levels.